CONSULTATION BRIEF

# SugboGo Prototype
Sequencing

A repository-grounded proposal for three demonstrable, measurable prototypes

|  | Recommended decision Use outcome-based vertical slices. Prototype 1 proves that a business can become verified and discoverable. Prototype 2 proves the research-critical discovery, trust, and navigation capabilities. Prototype 3 completes merchant/admin operations and formal evaluation. |
| --- | --- |

## Why this brief exists

This document is designed for consultation with the capstone adviser. It compares the proposed sequence with the repository's current implementation, identifies dependencies that make a prototype demonstrable, defines measurable exit criteria, and records decisions that need adviser approval.

## Authority of sources

Primary source of truth: the current SugboGo repository, including implemented screens, APIs, models, services, scheduled jobs, and dependencies.

Traceability source: the current manuscript, especially the objectives and scope on manuscript pages 5–7 (PDF pages 18–20) and the eight-module list in Appendix H on manuscript pages 208–210 (PDF pages 221–223).

Conflict rule: when the manuscript and repository differ, this brief reports the repository behavior and flags the manuscript item for revision or adviser decision.

Prepared for  Prototype-sequencing consultation

Document status  Working decision brief — repository review dated 23 September 2026

Key terminology correction  The manuscript names Module 6 CPAL (Contextual Persistence and Activity Ledger). “CPAI” in the current prototype table appears to be a label error.

# 1. Executive findings

|  | Primary finding Module counts are a weak measure of prototype completion. One module may be a small interface while another contains several data pipelines, external services, administrative workflows, and offline behavior. Use validated user journeys and exit criteria as the main benchmark; retain module counts only as a secondary planning indicator. |
| --- | --- |

## What the current sequence gets right

It places IAM before protected merchant and administrative work.

It introduces business onboarding and discovery early, which creates a visible first milestone.

It reserves operational dashboards and broader evaluation for the final integration stage.

## What must be adjusted

| Issue | Repository evidence | Consequence |
| --- | --- | --- |
| P1 lacks its approval dependency | Merchant applications exist, but an administrator must review and approve them before a business can become active. | Include a minimum AOEA approval slice in P1 even if the full AOEA module stays in P3. |
| P2 lacks persistence | Navigation and reviews are substantial, but the mobile package has no expo-sqlite dependency and no SQLite route cache implementation. | Include the required CPAL offline/save slice in P2 or formally revise the manuscript scope. |
| MOAD is uneven | Merchant profile, reviews, replies, and disputes exist; merchant Dashboard and Analytics tab routes are currently placeholder screens. | Treat MOAD as partial and benchmark it by implemented merchant outcomes, not by the presence of tab names. |
| Research claims have drifted | The current discovery documentation uses an 80% specialty / 20% visibility-gap score; the manuscript describes 60% / 40%. | Select and document one formula and evaluation method before the P2 defense. |
| Review summary meaning changed | The repository shows sentiment distributions and Gemini-extracted frequent mentions; it does not generate a prose vibe summary. | Clarify whether structured insights satisfy Module 5 or whether a prose summary is still required. |

## Recommended framing for the adviser

Present each prototype as a testable claim. The consultation should decide whether the claim, demo journey, evidence, and threshold are sufficient—not merely whether a named module appears in a build.

# 2. Recommended three-prototype sequence

| Prototype | Testable claim | Included capability slices | Exit evidence |
| --- | --- | --- | --- |
| P1 Verified Business to Discovery | A legitimate merchant can apply, be approved, and become visible to an explorer under correct access controls. | IAM core; SAG; baseline Discovery; minimum AOEA approval and taxonomy support. | Role/access tests; application lifecycle; approved business appears in feed/search/profile; recorded timings and defects. |
| P2 Core Research Innovations | SugboGo can surface relevant lesser-known businesses, establish review trust signals, and guide an explorer using local transit context, including the agreed offline scope. | Complete Discovery; Module 5 review/vouch/sentiment/frequent mentions; online NAV; required CPAL visibility ledger and offline/save slice. | Ranking reproducibility and exposure results; labeled sentiment evaluation; route/landmark validation; offline retrieval test; usability task results. |
| P3 Operations, Governance and Evaluation | Merchants and administrators can operate, monitor, moderate, and evaluate the complete platform. | Full MOAD; full AOEA; remaining CPAL/history; disputes/moderation; scheduled processing; system configuration; ISO/IEC 25010 evaluation. | End-to-end role demos; audit evidence; job/recovery checks; analytics reconciliation; UAT and quality evaluation results. |

## Dependency logic

| Step | Dependency-complete flow | Why it belongs here |
| --- | --- | --- |
| P1 | Explorer/merchant identity → merchant application → admin approval → active business → discovery | This is the smallest complete business-onboarding journey. Without the approval slice, SAG cannot produce a discoverable business. |
| P2 | Discovery exposure + visibility events → business profile → vouch/review → sentiment/frequent mentions → route guidance → saved/offline retrieval | This combines the capstone's differentiating claims and exposes the highest technical and research risk early enough to correct. |
| P3 | Merchant operations + admin monitoring/moderation → scheduled analytics → audit/evaluation | Operational dashboards become meaningful after real prototype data and user activity exist. |

|  | If the adviser requires whole-module accounting Use P1: IAM + SAG + Discovery, with minimum AOEA approval explicitly marked as enabling infrastructure. Use P2: NAV + Module 5 + CPAL. Use P3: MOAD + AOEA. This yields 3/8, 6/8, and 8/8 by module count, while the exit criteria remain the actual basis for acceptance. |
| --- | --- |

# 3. Prototype 1 — Verified Business to Discovery

Goal  Prove the first complete platform loop: controlled access, merchant onboarding, administrative approval, and explorer visibility.

Primary users  Explorer, merchant applicant, administrator

Manuscript links  Objective 1 requirements; Objective 3 mobile development; enterprise discovery/visibility and role-based access scope.

## Included capability slices

| Module/slice | P1 behavior | Repository basis |
| --- | --- | --- |
| IAM core | Register/login, session renewal, protected routes, role-aware experience, profile basics. | JWT authentication with refresh rotation/blacklisting; mobile auth flows and role/mode state. |
| SAG | Submit merchant/business application; administrator reviews, approves, rejects, or requests follow-up; lifecycle is visible. | Merchant application APIs/screens and admin Applications review surfaces. |
| Discovery baseline | Approved active business appears in Explorer feed/search/profile; baseline specialty and visibility signals are explainable. | Discovery score service, feed/recommendation APIs, business profile, visibility tracking. |
| Minimum AOEA enabler | Administrator can inspect the application, taxonomy, and business activation state required by the journey. | Admin applications, businesses, taxonomy, and role-gated APIs. |

## Suggested demo script

1. Create or sign in to an explorer account and show that protected actions require authentication.

2. Enter merchant mode, complete an application, and show its submitted status.

3. Sign in as administrator, inspect the application, and approve it using the actual review workflow.

4. Return as explorer and locate the now-active business in feed/search and open its profile.

5. Show the relevant audit/status records and explain what evidence proves the journey completed.

## P1 exit criteria

| Measure | Proposed acceptance evidence |
| --- | --- |
| Access control | All selected protected endpoints/screens reject unauthenticated access and enforce the intended role; record pass/fail cases. |
| Application lifecycle | A prepared valid application moves through submitted → reviewed → approved, while an invalid/rejected case records the reason. |
| Activation consistency | The approved business becomes active and discoverable without manual database edits; API, admin, and mobile states agree. |
| Demo reliability | The full journey succeeds in at least 3 consecutive rehearsals using a resettable demo dataset; record time and defects. |
| Usability baseline | Representative users complete the journey; record task completion, time on task, errors, and a short post-task rating. |

## P1 boundary

The first prototype need not contain complete admin analytics or merchant analytics. It must contain enough administrative capability to make onboarding real and enough discovery behavior to prove that approval changes the explorer experience.

# 4. Prototype 2 — Core Research Innovations

Goal  Demonstrate and measure the features that distinguish SugboGo: visibility-aware discovery, review trust and sentiment insights, and contextual transit guidance.

Primary users  Explorer, reviewer/voucher, route seeker; administrator only where data preparation or validation is required

Manuscript links  Objectives 1–3; enterprise discovery and visibility; contextual navigation; review sentiment; low-connectivity support.

## Included capability slices

| Capability | Demonstrated outcome | Required evidence |
| --- | --- | --- |
| Discovery | A relevant lesser-known business can surface using specialty and visibility-gap signals, with controlled resurfacing/rotation where applicable. | Versioned formula/configuration, fixed dataset, ranked outputs, component-score logs, exposure distribution. |
| Review reliability | A verified interaction produces review/vouch trust signals; moderation, reports, replies, and disputes follow agreed rules. | Eligibility cases, duplicate/abuse cases, moderation states, and audit records. |
| Sentiment & frequent mentions | Recent reviews produce sentiment distribution and evidence-backed frequent tags for the business profile. | Labeled-set results by language/model; stored summary counts; keyword support counts; failure/fallback behavior. |
| Contextual navigation | A user selects an origin and destination, views the applicable jeepney/road journey and landmarks, and can understand the steps. | Route source/version, map path, boarding/alighting landmarks, travel-step correctness, reviewer sign-off. |
| CPAL slice | Visibility events support discovery analytics; the agreed route/business package can be reopened offline in read-only mode. | Deduplication results, offline data manifest, airplane-mode retrieval test, staleness indicator. |

## Suggested demo script

1. Use a controlled dataset to compare the ranking components of a popular business and a lesser-known but relevant business.

2. Open a business profile, vouch or submit an eligible review, and show the resulting review state and trust controls.

3. Run or display the scheduled review aggregation and show sentiment counts/percentages plus supported frequent mentions.

4. Request a contextual route, explain the recommended jeepney/road steps, and verify boarding/alighting landmarks against the approved source.

5. Save the agreed route/business data, disable connectivity, and reopen the read-only offline view with freshness information.

## P2 benchmark set

| Research area | Benchmark to agree before the demo |
| --- | --- |
| Discovery quality | Freeze a test dataset and expected comparisons. Report score-component reproducibility, relevant-business success, exposure share by group/category, and repeat-feed behavior. |
| Sentiment | Create a manually labeled English/Filipino/Cebuano test set. Report per-language accuracy or macro-F1, confusion matrix, abstention/failure rate, and model version. Adviser sets the threshold. |
| Frequent mentions | For each displayed tag, confirm that the stored support count matches qualifying reviews; record unsupported/hallucinated tag rate on the evaluation set. |
| Navigation | Validate a defined set of journeys against approved route/landmark data. Report correct route/variant, correct boarding/alighting landmark, complete instructions, and time to result. |
| Offline behavior | With network disabled, reopen every item in the declared offline package; report retrieval success, load time, missing fields, and staleness handling. |
| Usability | Use scenario tasks and report completion, errors, time, and user rating for discovery, review interpretation, navigation, and offline retrieval. |

# 5. Prototype 2 technology decisions

The consultation should connect each technology to a specific system need and acknowledge the evidence required to justify it. The table below reflects the repository rather than the older manuscript architecture.

| Technology | Current use | Why it fits / item to validate |
| --- | --- | --- |
| Django + Django REST Framework | Authoritative APIs and domain services for discovery, reviews, transit, merchant, and admin workflows. | Centralizes rules and role enforcement. Validate response contracts and failure handling under the demo load. |
| PostgreSQL + PostGIS | Transactional user/business/review data and spatial route/point/geometry models. | Supports consistency and GIS queries in one authoritative store. Validate indexes, coordinate system, and route geometry quality. |
| MongoDB | Minimal, deduplicated visibility events such as impression, profile visit, and save, with aggregate visibility analytics. | Separates event-style analytics from core transactions. It is not the review-summary store. Decide graceful behavior when MongoDB is unavailable. |
| Redis + Celery Beat | Background queues and scheduled daily discovery-score and review-summary jobs. | Keeps heavy aggregation out of request paths. Validate idempotency, retries, job visibility, and recovery after interruption. |
| VADER + fastText + local Tagalog RoBERTa | Language-aware local sentiment routing: VADER for confident English; local model fallback for other/low-confidence text. | Reduces request-time external dependence. Validate on project-specific English, Filipino, and Cebuano reviews; document negation and code-switching limits. |
| Google Gemini | Structured extraction of evidence-backed frequent mentions from review batches. | Useful for semantic grouping, but adds cost, privacy, latency, and variability. Keep schema validation/support counts and decide whether external processing is acceptable. |
| React Native + Expo + TypeScript | Explorer and merchant mobile application with file-based Expo Router navigation. | Supports the mobile-first capstone and a shared typed codebase. Validate target Android devices and production-build behavior. |
| React Query + Zustand | Server-state caching and local auth/mode/workflow state. | Separates remote data lifecycle from app state. Validate stale/error states and logout/session-expiry transitions. |
| react-native-maps + Expo Location + Google Maps/Routes services | Map UI, origin acquisition, places/geocoding, and road-route assistance. | Provides device and map capabilities. Define which result is SugboGo transit guidance versus third-party road guidance. |
| AsyncStorage + SecureStore | Preferences/local state and protected credential/token storage. | Appropriate for small key-value state and secrets. They do not satisfy the manuscript's structured SQLite offline-route requirement. |
| SQLite — planned, not evidenced | Required by the manuscript for offline route caching; no expo-sqlite dependency or implementation was found. | Choose a minimal read-only offline schema and synchronization policy, or formally revise the requirement. |

|  | Technology statement for consultation The repository uses a polyglot data architecture for distinct workloads: PostgreSQL/PostGIS for authoritative transactional and spatial data, MongoDB for visibility events, Redis/Celery for scheduled processing, and local plus external AI components for review insights. Each added service must have an explicit failure mode and evaluation method. |
| --- | --- |

# 6. Prototype 2 consultation questions

These are decisions rather than implementation details. Record the adviser's answer before freezing P2 scope and benchmarks.

| Decision needed | Repository/manuscript tension | Recommended position |
| --- | --- | --- |
| Offline scope | The manuscript promises SQLite low-connectivity support; the repository currently has no SQLite route cache. | Make read-only saved business/route/landmark retrieval part of P2. Define exact fields, freshness, and resynchronization. If deferred, revise the manuscript explicitly. |
| Navigation depth | The repository has route variants, points, transfers, direct-journey services, coverage, maps, and Google road routing. The required end-user transfer behavior is not yet a clear acceptance contract. | Benchmark direct transit plus road/landmark guidance first; add multi-transfer output only if required and backed by authoritative data. |
| Route authority | Technical route records alone do not prove real-world correctness. | Name the LTFRB/LPTRP or locally approved dataset version and a qualified validator; keep a signed route/landmark test sheet. |
| Discovery formula | Manuscript: 60% specialty / 40% visibility. Current repository documentation: 80% / 20%, with configurable weights. | Approve one versioned configuration and freeze it for evaluation; update the manuscript and demo dataset accordingly. |
| Fairness claim | Visibility-gap weighting does not by itself prove reduced popularity bias. | Agree on measurable exposure and relevance indicators, comparison groups, and minimum dataset size before claiming mitigation. |
| Sentiment validation | VADER and the local fallback have language, code-switching, and negation limitations. | Evaluate each routing/model path using a manually labeled local review set; show per-language results and errors. |
| Meaning of “vibe summary” | The repository displays counts/percentages and frequent mention tags; no generated prose summary is evidenced. | Treat structured insights as the deliverable unless the adviser explicitly requires prose. Avoid adding prose only for appearance. |
| Gemini data handling | Review text is processed by an external service for keywords. | Confirm consent/privacy wording, retention assumptions, API cost limits, retry policy, and an unavailable-service state. |
| Service degradation | Visibility analytics and AI jobs can fail independently of core profiles and reviews. | Keep stored scores/summaries readable, mark freshness, and allow core discovery/profile access with a documented degraded mode. |
| Demo dataset | Claims cannot be assessed with too few businesses, reviews, categories, routes, or visibility events. | Agree on minimum counts and coverage before evaluation; version and reset the dataset for repeatable demos. |

## Recommended evidence package for P2

A versioned demo dataset and seed/reset procedure.

A one-page discovery formula sheet with configuration, inputs, fallbacks, and worked examples.

A sentiment evaluation sheet with label rules, model versions, language distribution, metrics, and representative errors.

A route-validation sheet containing source/version, test journeys, expected boarding/alighting points, and validator sign-off.

An offline manifest listing the exact cached fields, freshness rule, and airplane-mode test results.

A defect/risk log that separates accepted limitations from unresolved failures.

# 7. Prototype 3 — Operations, Governance and Evaluation

Goal  Complete the operational surfaces, integrate the full lifecycle, and collect defensible quality evidence for the final system.

Primary users  Merchant, administrator, evaluator/test participant

Manuscript links  Objectives 4–5; MOAD/AOEA; moderation, activity monitoring, platform analytics, and refinement.

## Included capability slices

| Area | P3 outcome | Current repository position |
| --- | --- | --- |
| MOAD | Merchant manages business content, reviews/replies, disputes, and meaningful performance/discovery insights. | Profile, reviews/replies, and disputes are implemented; merchant Dashboard and Analytics route screens are placeholders and need real data/behavior. |
| AOEA | Administrator manages the business lifecycle, taxonomy, transit network, roles, suspicious activity, settings, disputes, and platform analytics. | Broad admin/API surfaces exist; each must be validated as an integrated workflow rather than counted by page presence. |
| CPAL completion | Saved items, activity/history, event aggregation, synchronization, and declared offline data behave consistently. | Business pockets and visibility-event ledger exist; SQLite route persistence is missing; complete the agreed history/offline scope. |
| Moderation/governance | Reports, replies, disputes, review states, and administrator actions produce auditable outcomes. | Review/report/dispute components exist and require end-to-end rule and authorization validation. |
| Scheduled processing | Discovery scores and review summaries run, retry, expose freshness, and recover without corrupting state. | Celery/Redis schedules exist for daily discovery and review work; operational observability and recovery evidence are required. |
| Evaluation | The complete system is assessed against the manuscript's selected ISO/IEC 25010 characteristics and task outcomes. | Requires a frozen build, defined participants, instruments, thresholds, and traceable results. |

## Suggested final demo

Merchant: update business content, review customer feedback, reply appropriately, inspect discovery/review insights, and open a dispute where applicable.

Administrator: review lifecycle and moderation queues, manage transit/taxonomy data, inspect analytics/audit evidence, and change an approved system configuration.

Explorer: complete the final discovery → profile → trust → navigation → save/offline journey.

Operations: demonstrate scheduled-job freshness, an expected degraded-service state, and recovery without manual database repair.

Evaluation: present task results and ISO/IEC 25010 evidence together with accepted limitations and refinements made after testing.

## P3 exit criteria

| Measure | Proposed acceptance evidence |
| --- | --- |
| Role completeness | Every declared explorer, merchant, and admin task has an owner, expected state transition, authorization result, and recorded pass/fail evidence. |
| Data reconciliation | Counts and statuses shown across mobile, admin, PostgreSQL/PostGIS, and visibility analytics reconcile for the frozen evaluation dataset. |
| Operational reliability | Scheduled jobs are idempotent, record last-success freshness, and recover from one planned dependency interruption. |
| Quality evaluation | Functional Suitability, Usability, and Reliability instruments, sampling, scoring, and acceptance thresholds are approved before data collection. |
| Traceable closure | Each manuscript objective and approved scope item maps to implemented evidence, an accepted limitation, or a documented revision. |

# 8. Repository-grounded module inventory

Status terms are intentionally conservative: “substantial” means a meaningful implementation is present but still requires demo validation; “partial” means key promised outcomes are absent or uneven; “not evidenced” means the review found no supporting implementation.

| Module | Manuscript purpose | Current repository evidence | Assessment / prototype |
| --- | --- | --- | --- |
| 1. IAM | Authentication, roles, profile, access control, sessions/security. | JWT login/refresh/blacklist, auth/mobile flows, role-aware state and protected APIs. | Substantial; P1. |
| 2. SAG | Merchant application, assessment, approval/rejection, hidden-gem identification. | Merchant application workflow and admin application review surfaces. | Substantial; P1 with AOEA enabler. |
| 3. Dynamic Discovery | Personalized feed, weighted score, randomized exposure, trends. | Daily score service, feed/recommendation APIs, visibility gap, event tracking, documented score formula. | Substantial but research formula/evaluation unresolved; baseline P1, completion P2. |
| 4. NAV | Jeepney route mapping, landmarks, offline wayfinding. | Transit routes/variants/points/transfers, direct-journey and coverage services, mobile transit/road maps, Google route support. | Online portion substantial; offline portion missing; P2. |
| 5. Review Reliability & Sentiment | Reviews, VADER, vibe summary, vouching. | Reviews/replies/likes/reports/disputes, vouching, local sentiment routing, scheduled summaries, Gemini frequent mentions. | Substantial; no prose vibe summary; P2. |
| 6. CPAL | Saved businesses/routes, offline cache, activity history. | Business pockets/saves and MongoDB visibility event ledger are present. | Partial; no SQLite route cache; required slice P2, completion P3. |
| 7. MOAD | Business content, discovery-score monitoring, performance analytics. | Merchant profile, reviews/replies, and disputes; Dashboard and Analytics tab routes are placeholders. | Partial; P3. |
| 8. AOEA | Lifecycle, activity monitoring, platform analytics. | Admin pages/APIs for applications, businesses, taxonomy, transit, activities, roles, suspicious activity, disputes, analytics, settings. | Broad surface present; integration validation needed; enabling slice P1, completion P3. |

## Implementation cautions

The Explorer codebase still contains at least one mock/legacy hidden-gem import. Any screen used in the defense should be traced to live APIs and the frozen dataset.

Page, route, or endpoint presence is not proof of a complete module. Validate state transitions, authorization, persistence, failure states, and cross-role consistency.

Avoid marking a module “complete” until its declared prototype exit criteria and demo evidence pass.

# 9. Manuscript traceability matrix

| Manuscript requirement | Prototype evidence | Traceability action |
| --- | --- | --- |
| Objective 1: requirements for visibility, reputation integrity, visibility gaps, navigation, and popularity-bias baseline. | P1 onboarding/discovery workflow; P2 research benchmarks and consultation decisions. | Update requirements and define measurable baselines before P2 evaluation. |
| Objective 2: spatial database, LTFRB route data, landmark waypoints, and low-connectivity operation. | P2 PostGIS transit data, route/landmark validation, and offline retrieval test. | Add SQLite implementation or revise low-connectivity scope; identify route dataset authority/version. |
| Objective 3: SAG, Dynamic Discovery, Review Reliability, and Sentiment Moderation. | P1 SAG/baseline Discovery; P2 complete Discovery and review/sentiment evidence. | Align terminology with implemented sentiment distribution and frequent mentions. |
| Objective 4: ISO/IEC 25010 Functional Suitability, Usability, and Reliability. | P1/P2 task metrics; P3 frozen-build evaluation and results. | Approve instruments, participants, thresholds, and analysis plan before collection. |
| Objective 5: refinements from admin audits and moderation performance. | P3 audit/moderation evidence, defect log, and refinement record. | Define audit indicators and moderation performance measures. |
| Scope: weighted discovery and resurfacing for lesser-known MSMEs. | P2 fixed dataset, component scores, exposure analysis, repeat-feed tests. | Resolve 60/40 manuscript formula versus current 80/20 repository formula. |
| Scope: contextual transit using route codes and landmarks. | P2 direct transit/road journey and validated boarding/alighting landmarks. | Decide transfer scope and validation authority. |
| Scope: offline read-only route and business data using SQLite. | P2 airplane-mode test and offline manifest. | Not currently evidenced; add implementation or approved scope revision. |
| Scope: role-based explorer, merchant, and admin management. | P1 access and onboarding; P3 complete role workflow matrix. | Maintain a role-permission and state-transition test sheet. |
| Scope/limitation: multilingual sentiment may need manual handling. | P2 per-language labeled-set evaluation and error examples. | State confidence, escalation/manual moderation rules, and accepted limitations. |

## Known manuscript updates

| Topic | Repository-grounded correction |
| --- | --- |
| Module 6 acronym | Use CPAL, not CPAI, unless the team formally renames the module. |
| Discovery weighting | Current repository documentation defaults to 80% specialty and 20% visibility gap; manuscript text describes 60% / 40%. |
| Review insight storage | Review summaries are stored in the relational application model; MongoDB is used for visibility events/analytics. |
| Review insight output | Current UI/service output is structured sentiment distribution plus frequent mention tags, not a generated prose summary. |
| Offline persistence | The promised SQLite implementation is absent from the current mobile dependencies/code and remains work or scope revision. |
| MOAD maturity | Merchant Dashboard and Analytics tab route files are placeholders despite working merchant profile/review areas. |

# 10. Evaluation and demo evidence plan

Use the same evidence structure in every prototype review so that progress is cumulative and defensible. Threshold values should be agreed with the adviser after the dataset and participant plan are known; this brief avoids inventing unsupported targets.

| Evidence type | Minimum contents | When collected |
| --- | --- | --- |
| Scope card | Prototype claim, included slices, dependencies, exclusions, dataset version, build/version identifier. | Before implementation freeze. |
| Scenario script | Starting state, persona, steps, expected visible result, expected stored state, reset procedure. | Before rehearsal. |
| Acceptance sheet | Criterion, metric, agreed threshold, observed result, evidence link, pass/fail, owner, date. | During verification. |
| Technical evidence | API/log output, database state, job freshness, model/config version, route source/version, screenshots where useful. | During controlled run. |
| Usability evidence | Task completion, time, errors/help requests, short rating, participant role/context, consent and sampling notes. | During user testing. |
| Defect and decision log | Issue, severity, prototype impact, decision, owner, due date, accepted limitation or resolution evidence. | Continuously. |
| Traceability update | Manuscript objective/scope item → implemented evidence, approved revision, or accepted limitation. | At each prototype gate. |

## Recommended prototype gate

Scope is frozen and dependencies are available.

The full scenario succeeds from a clean/reset state.

Every exit criterion has recorded evidence and an agreed result.

Known failures and manuscript deviations are documented with an owner or approved limitation.

The adviser accepts the evidence and the next prototype's scope is updated accordingly.

## How to present progress

Report two numbers separately: (1) capability coverage, shown by accepted prototype criteria, and (2) module coverage, shown only as a mapping to the eight manuscript modules. Do not convert module count into a completion percentage unless each module has an agreed effort/weight and completion definition.

|  | Suggested consultation wording “We are proposing three dependency-complete prototypes. For each one, we want approval of the user journey, the acceptance evidence, and any manuscript revision. We will treat module names as traceability labels and use measured outcomes as the completion gate.” |
| --- | --- |

# 11. Decisions to obtain during consultation

| # | Decision | Suggested default | Adviser decision / notes |
| --- | --- | --- | --- |
| 1 | Approve outcome-based sequencing and minimum AOEA enabler in P1. | Approve |  |
| 2 | Approve P2 as Discovery + Module 5 + NAV + required CPAL slice. | Approve |  |
| 3 | Select the discovery formula/configuration for evaluation. | Repository default 80/20, frozen and documented |  |
| 4 | Define acceptable evidence for popularity-bias mitigation. | Exposure + relevance metrics on fixed dataset |  |
| 5 | Set navigation scope: direct only or transfers; identify route validator. | Direct + road/landmark first; transfers if required |  |
| 6 | Confirm offline behavior and prototype deadline. | Read-only saved business/route/landmarks in P2 |  |
| 7 | Confirm whether structured review insights satisfy “vibe summary.” | Sentiment distribution + frequent mentions |  |
| 8 | Approve AI review-processing/data-handling approach. | Local sentiment; Gemini keywords with validated support and fallback |  |
| 9 | Agree on minimum demo/evaluation dataset. | Set counts by category, language, route, review, and visibility event |  |
| 10 | Approve ISO/IEC 25010 instruments and acceptance thresholds. | Finalize before P3 data collection |  |

## Proposed consultation agenda

| Time | Discussion |
| --- | --- |
| 5 min | Confirm source-of-truth rule and the purpose of the three prototypes. |
| 10 min | Review the dependency-complete sequence and P1/P2/P3 claims. |
| 15 min | Resolve P2 decisions: discovery formula, fairness evidence, navigation depth/data authority, offline scope, and review insight definition. |
| 10 min | Approve benchmark categories, dataset expectations, and ISO/IEC 25010 planning. |
| 5 min | Record decisions, owners, manuscript revisions, and the next prototype gate date. |

## Notes

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Appendix A — Repository evidence reviewed

This is a focused evidence index for consultation follow-up. It is not a complete file inventory.

| Area | Representative repository evidence |
| --- | --- |
| Architecture/dependencies | README.md; sugbogo_backend/requirements.txt; sugbogo_backend/config/settings.py; mobile/admin package.json files. |
| Discovery | apps/explorer services/models/APIs; docs/discovery/discovery-score-algorithm.md; visibility event and recommendation services. |
| Reviews | apps/reviews/services/sentiment.py; review_keyword_service.py; review-summary tasks/models/APIs; mobile business-profile review insight components. |
| Navigation | apps/transit models/services/APIs; admin transit surfaces; mobile GettingThere, JeepneyGuide, JeepneyRouteMap, StartingPoint, and RoadRoute screens. |
| Merchant | Merchant application/profile/review/reply/dispute features; mobile merchant tabs and feature screens. |
| Administration | Admin web pages and backend admin APIs for applications, businesses, taxonomy, transit, activities, roles, suspicious activity, disputes, analytics, and settings. |
| Persistence/offline | Mobile dependencies and repository-wide search for expo-sqlite/SQLite; business pockets; MongoDB visibility-event service. |

# Appendix B — Interpretation rules

Repository behavior is reported as current implementation evidence, not as proof that every path is defect-free.

The outdated manuscript is used to preserve objectives and scope traceability; mismatches are surfaced for revision rather than silently reconciled.

Benchmarks are framed as measures and evidence because final numerical thresholds require adviser approval, a frozen dataset, and a defined participant/sample plan.

External AI, map, and routing services require documented availability, privacy, cost, latency, and fallback assumptions.

|  | Document outcome After consultation, update this brief with the adviser's decisions, freeze each prototype scope card, and use the acceptance sheets as the demo gate. The resulting decisions should also drive the next manuscript revision. |
| --- | --- |