PROTOTYPE 1 CONSULTATION BRIEF

# Verified Business
to Discovery

Modules, expected outcomes, demo checklist, technology decisions, implementation changes, and adviser questions

|  | Prototype claim A registered explorer can apply as a merchant, an authorized administrator can evaluate the application, and an approved business becomes active and visible to explorers under the current discovery rules. |
| --- | --- |

## Scope of Prototype 1

| Classification | Included capability |
| --- | --- |
| Core module | 1. Identity and Unified Access Management (IAM) |
| Core module | 2. Selective Admission Gate (SAG) |
| Core module | 3. Dynamic Discovery Engine — baseline business publication and Hidden Gems visibility |
| Required enabler | Minimum Administrative Oversight and Ecosystem Analytics (AOEA) slice for application review, approval/rejection, taxonomy support, and audit evidence |

The AOEA slice is included because SAG cannot reach its expected outcome without an administrator. It should be presented as enabling infrastructure for P1, while the full AOEA module remains part of Prototype 3.

## Source rule

• Current repository behavior is the source of truth for what can be demonstrated.

• The manuscript provides traceability to the objectives, scope, and Appendix H module list.

• Any mismatch is recorded as a consultation decision or manuscript revision, not silently treated as complete.

Repository review date  23 September 2026

Manuscript references  Objectives and scope: manuscript pages 5–7; module list: Appendix H, manuscript page 208

# 1. Modules and expected outcomes

| Module | Purpose in P1 | Expected outcome at the demo gate |
| --- | --- | --- |
| IAM | Establish trusted identity, session handling, profiles, and role-aware access for Explorer, Merchant, Admin, and Super Admin contexts. | A user can register/sign in, restore and end a secure session, access only permitted functions, and transition into Merchant Mode only after an approved application. |
| SAG | Collect and validate the information needed to admit a tourism-contributing MSME, then manage submission, review, correction, and approval states. | A complete application can be saved, submitted, reviewed, rejected with actionable section feedback and resubmitted, or approved into a permanent active business without manual database edits. |
| Dynamic Discovery baseline | Expose approved active businesses through the Explorer feed, Hidden Gems collection, search/filter, and profile while retaining an explainable ranking path. | Before approval the applicant is absent from Explorer discovery; after approval the new active business is visible. Once scores are recomputed, Hidden Gems follows the documented deterministic Discovery Score ordering. |
| Minimum AOEA enabler | Give authorized reviewers enough administration capability to inspect and decide an application and preserve the review record. | An Admin/Super Admin can list/filter applications, inspect identity/location/hours/photos/documents, preview evidence, approve or reject, and produce an attributable review record. |

## Definition of a successful P1

• The workflow is dependency-complete: identity → application → administrative decision → active business → Explorer visibility.

• The visible UI state, API response, and stored application/business state agree at every transition.

• No application becomes public before approval, and duplicate approval cannot create another business.

• The team can explain which parts are baseline P1 behavior and which Discovery research claims remain for P2 validation.

|  | Important boundary P1 proves controlled publication and baseline discovery. It does not yet prove popularity-bias mitigation, randomized exposure, live trends, or final discovery quality. Those claims need a controlled dataset and evaluation in P2. |
| --- | --- |

# 2. IAM demo task list

Expected outcome  Each participant has one verifiable identity and a correctly constrained session. Authentication state and the mobile app's Explorer/Merchant presentation mode remain separate concerns.

## Before the demo

[ ] Prepare active Explorer, submitted-applicant, approved Merchant, Admin, and Super Admin accounts.

[ ] Prepare one suspended or disabled account for the negative access case.

[ ] Confirm email verification/reset links and OAuth credentials only if those paths are included in the live demo.

[ ] Clear prior mobile tokens and record the build/API environment being demonstrated.

## During the demo

[ ] Register an Explorer and confirm required validation and email-verification behavior.

[ ] Sign in with valid credentials and confirm the authenticated profile is returned.

[ ] Close/reopen the app and confirm session restoration from protected token storage.

[ ] Exercise token refresh or an expired-session path and confirm the user receives clear recovery feedback.

[ ] Attempt a protected action while signed out and confirm access is denied.

[ ] Attempt an Admin endpoint/screen as Explorer or Merchant and confirm it is denied.

[ ] Attempt mobile Explorer access with a suspended/disabled account and confirm it is rejected.

[ ] Sign out and confirm the refresh token is blacklisted/invalid and local credentials are cleared.

[ ] After SAG approval, refresh the applicant profile and confirm the role is Merchant.

[ ] Acknowledge Merchant Mode, switch to it, then return to Explorer mode without creating a second identity.

## Evidence to retain

• Pass/fail matrix by account role, endpoint/screen, and expected authorization result.

• Screenshots or API evidence for registration, session restoration, denial, logout, role promotion, and mode switching.

• Token lifetime/configuration version: 15-minute access; shortened refresh when Remember Me is off; 30-day default refresh when enabled; rotation and blacklist enabled.

# 3. SAG and approval demo task list

Expected outcome  A valid MSME application moves through a controlled, auditable lifecycle and approval publishes exactly one complete active business.

## Application preparation

[ ] Start as an Explorer with no application and open the Merchant Portal.

[ ] Complete business identity, cluster/category, exactly three specialty tags, representative details, and contact information.

[ ] Select a PostGIS-backed location and confirm nearby/custom landmark data.

[ ] Complete all seven operating-hour records with at least one open day.

[ ] Upload at least one storefront photo and the required business-registration document.

[ ] Leave and resume the draft; confirm the highest completed step and saved records are restored.

## Submission and review

[ ] Attempt an incomplete submission and confirm field/section errors prevent submission.

[ ] Attempt a category/cluster mismatch and confirm it is rejected before publication.

[ ] Submit the valid application; confirm status, submission number/history, and submitted timestamp.

[ ] Confirm submitted records cannot be edited while under review.

[ ] As Admin, filter/find the application and review every section, map/location, photo, and protected document preview.

[ ] Reject one rehearsal case with section-specific feedback; confirm no Business is created and the applicant remains Explorer.

[ ] Correct and resubmit the rejected case; confirm prior submission/review history remains attributable.

[ ] Approve the submitted case; confirm the reviewer, decision time, and review-SLA result are stored.

## Approval publication checks

[ ] Confirm exactly one permanent Business is linked to the application and has ACTIVE status.

[ ] Confirm identity, location, landmarks, seven operating-hour records, photos, category, cluster, and three active specialty links were copied correctly.

[ ] Confirm the applicant role changed from Explorer to Merchant.

[ ] Confirm a second approval attempt fails and does not duplicate the business or review.

[ ] Confirm document access remains restricted to authorized reviewers and raw verification documents are not exposed on the Explorer business profile.

# 4. Discovery baseline demo task list

Expected outcome  Only active approved businesses are discoverable. Hidden Gems uses a transparent, stored score when available and a deterministic fallback when a new business has not yet been scored.

## Publication and visibility

[ ] Before approval, search the Explorer feed and confirm the applicant has no public business result.

[ ] Immediately after approval, refresh the feed and confirm the active business appears even before its first Discovery Score run.

[ ] Open the business profile and verify name, category/cluster, specialties, location, hours, landmarks, and public photos.

[ ] Search/filter by name, category, cluster, and specialty; confirm only active businesses are returned.

[ ] Record an impression and profile visit for an authenticated Explorer and verify daily deduplication behavior.

## Scoring and ordering

[ ] Prepare at least five comparable active businesses where possible so category-level comparison does not immediately fall back to cluster/platform.

[ ] Prepare valid specialty vouches and 30-day visibility events: impressions, profile visits, and unique saves.

[ ] Run the scheduled/manual score recomputation in the controlled environment and record component inputs and output.

[ ] Verify the current formula: Discovery Score = 80% Specialty Score + 20% Visibility Gap.

[ ] Verify visibility traction uses 60% impressions, 20% profile visits, and 20% unique savers; Visibility Gap = 1 − traction.

[ ] Verify Hidden Gems ordering: Discovery Score descending, then newest business, then lowest business ID.

[ ] Repeat the same dataset/configuration and confirm the same ordering; document that this is deterministic rather than randomized.

[ ] Temporarily make visibility tracking unavailable and confirm the team can explain current 503/cooldown, retry, and stale-score behavior.

## Evidence to retain

• Before/after approval feed evidence and the permanent business record.

• A worked score example with configuration, vouch evidence, visibility counts, comparison group, and final score.

• A ranked output table for the frozen demo dataset and the timestamp of the last recomputation.

• A clear list of unproven P2 claims: fairness/popularity-bias mitigation, rotation, trends, and recommendation quality.

# 5. Technologies used in Prototype 1

| Technology | P1 responsibility | Reason / demo implication |
| --- | --- | --- |
| Django 6 + Django REST Framework | IAM, merchant application, admin review, business publication, discovery and profile APIs. | Keeps authorization, validation, and state transitions in the server. Demonstrate through real APIs rather than UI-only state. |
| Simple JWT | Access/refresh tokens, rotation, blacklisting, logout, and role-protected APIs. | Supports stateless mobile/web sessions. Verify expiry, refresh, revocation, and denied-role cases. |
| PostgreSQL + PostGIS | Authoritative users, applications, businesses, taxonomy, scores, and spatial location/landmark data. | Transactions protect approval publication; PostGIS stores SRID 4326 points. Verify copied spatial/business records. |
| MongoDB | Minimal deduplicated visibility events: impression, profile visit, and save. | Fits event aggregation without making it the source of truth for the business. Explain failure/degraded behavior. |
| Redis + Celery Beat | Background daily Discovery Score recomputation and retries. | Avoids recalculating the full score during feed requests. Show freshness and controlled recomputation evidence. |
| Cloudinary | Application photos/documents and permanent business photos. | Supports managed media. Verify authorization for documents and copied public-photo references after approval. |
| Google services | Google OAuth and application location/landmark assistance where configured. | External dependency; prepare credentials, quota/failure handling, and a non-blocking rehearsal fallback. |
| React Native + Expo + TypeScript + Expo Router | Explorer authentication, Merchant Portal/application, Merchant Mode, discovery feed/search/profile. | Supports the Android mobile-first scope and route-group separation. Use a production-like device build for the demo. |
| React Query + Zustand | Server-state queries/mutations plus authenticated user and app-mode client state. | Keep server truth refreshable while maintaining session/mode across screens. Verify invalidation after approval/profile refresh. |
| SecureStore + AsyncStorage | Protected token storage and small local preferences/client state. | Confirm tokens are not stored in ordinary UI state and logout clears them. |
| NativeWind and existing SugboGo components | Consistent forms, status feedback, errors, loading and empty states. | Demo all material states, especially resume, under review, rejection feedback, approval, and API failure. |
| React 19 + Vite + React Query/Table + Tailwind + PDF.js | Admin application queue, filtering, review, metrics, document preview, approval/rejection. | Provides the required P1 review console. Test role guards, document preview, and stale-data refresh. |

|  | Technology boundary P1 depends on PostgreSQL/PostGIS for authoritative state, MongoDB for visibility events, Redis/Celery for score refresh, and Cloudinary/Google integrations for selected media and identity/location workflows. The demo plan needs a failure assumption for every external service. |
| --- | --- |

# 6. Changes from the manuscript to the repository

| Area | Manuscript baseline | Current repository behavior | Required action |
| --- | --- | --- | --- |
| IAM roles | Explorer, Merchant, and Admin; role switching and session/security handling. | Adds Super Admin inheritance, account statuses, email verification/reset, Google/Facebook login, rotating/blacklisted JWT sessions, secure mobile restoration, and separate Explorer/Merchant app mode. | Update the manuscript architecture and define exactly what “role switching” means. |
| Merchant transition | Merchant interface is listed but the transition is not detailed. | Approval creates the permanent active Business, promotes the applicant from Explorer to Merchant, and requires one Merchant Mode acknowledgement before the mobile transition is finalized. | Add the lifecycle/state-transition description and expected evidence. |
| SAG criteria | Multi-criteria onboarding, eligibility audit, approval/rejection, initial visibility weights, and hidden-gem identification. | Implements five persisted application sections, exact three specialties, category/cluster alignment, geospatial location/landmarks, seven-day hours, media/documents, resumable progress, submission history, section feedback, review SLA, correction/resubmission, and transactional publication. | Replace the broad description with the actual admission contract. |
| SAG vs Discovery responsibility | Hidden-gem identification appears under SAG. | SAG decides publication eligibility; Discovery Score and Hidden Gems ordering live in the business/discovery services. Approval does not compute a score synchronously. | Move score/ranking responsibility to Dynamic Discovery in the manuscript/module map. |
| Initial public visibility | Initial visibility weights are implied during admission. | An approved active business is immediately visible with an effective score of zero until scheduled recomputation; no initial special weight is assigned during approval. | Ask whether immediate zero-score publication is acceptable or an initial-score policy is required. |
| Discovery formula | Earlier manuscript material describes 60% Specialty / 40% Visibility. | Current documented default is 80% Specialty / 20% Visibility Gap, configurable and bounded to 0–1. | Approve one versioned formula and update manuscript examples. |
| Discovery exposure | Randomized MSME exposure and real-time rotation/resurfacing are listed. | Hidden Gems ordering is deterministic. No randomization is used in the current ranking path. | Revise the claim or define a controlled rotation feature and fairness test for P2. |
| Trend integration | Real-time trend integration is listed. | The mobile Trending section still uses mock Hidden Gems data; it is not suitable as live P1 evidence. | Exclude it from P1 and decide whether to implement, rename, or remove it. |
| Personalization | Personalized discovery feed is listed as part of the Dynamic Discovery module. | Personalized recommendations are a separate deterministic content-based service using interests, pockets, vouches, profile visits, and taxonomy; Hidden Gems remains Discovery Score ordered. | Update diagrams and demo wording so personalization and Hidden Gems are not conflated. |
| Taxonomy | Three thematic clusters are named in scope. | Clusters, categories, specialties, and discovery shortcuts are persisted/admin-managed taxonomy data. | Confirm whether only the named three clusters are allowed for evaluation or the taxonomy may evolve. |
| Recalculation | Real-time language suggests immediate ranking changes. | Scores are stored and recomputed daily through Celery/Redis, with retry and stale-write protection. | Change “real-time” wording or approve a separate on-demand demo recomputation path. |

# 7. Questions to consult with the professor

| Decision needed | Why it matters | Suggested position |
| --- | --- | --- |
| Is the minimum AOEA approval slice officially part of P1? | SAG cannot achieve approval/rejection or publication without an administrator. | Yes, classify it as a P1 enabler; keep full AOEA analytics/governance in P3. |
| What does “role switching” mean? | The repository uses one server role plus a separate Explorer/Merchant UI mode after approval. | Define Merchant as one identity that can use both presentations; document permissions for each mode. |
| Does approval equal Hidden Gem qualification? | Approval makes a business active, but score evidence may still be zero and fairness is not yet proven. | Approval grants eligibility/publication; Hidden Gems position is decided by the Discovery Score. |
| Should a new approved business appear before its first score run? | Current code publishes it immediately with effective score zero. | Keep immediate discoverability, show score freshness, then include it in the next recomputation. |
| Which discovery formula is authoritative? | Manuscript 60/40 conflicts with repository 80/20. | Approve the current 80/20 default for the frozen prototype and update the manuscript, unless evaluation justifies another version. |
| Are randomized exposure and rotation still required? | Current Hidden Gems is deterministic; an unmeasured random feed could reduce reproducibility. | Do not claim randomization in P1. Evaluate controlled rotation/fairness in P2 only if required. |
| Is “real-time trend integration” still in scope? | Current trend UI is mock-backed and cannot be defended as live behavior. | Remove from P1; define a measurable trend signal for P2 or revise the module. |
| Is daily score recomputation acceptable? | The repository intentionally stores scores and updates them through a scheduled task. | Describe it as periodically refreshed. Use a controlled manual task only for demonstration. |
| What P1 dataset is sufficient? | One approved business proves publication but cannot support a meaningful discovery comparison. | Agree on minimum active businesses by category/cluster plus vouch and visibility-event counts. |
| Which authentication paths must be demonstrated? | Email/password, verification/reset, Google, and Facebook increase the demo surface and external risk. | Live-demo the primary path and authorization/session controls; present tested evidence for optional OAuth paths unless explicitly required. |
| What admission evidence is mandatory? | The repository collects business registration, media, location, hours, and specialties, but legal sufficiency is an academic/domain decision. | Approve required documents, eligibility rules, reviewer rubric, feedback rules, and acceptable review SLA. |
| What counts as P1 acceptance? | Module presence alone does not prove the end-to-end workflow. | Approve the testable claim, checklist, evidence set, and threshold before the prototype review. |

## Suggested consultation opening

|  | Discussion prompt “For Prototype 1, we want to prove one complete journey from identity to approved business discovery. We need your approval on the minimum admin slice, the meaning of Merchant role switching, which Discovery claims are deferred to P2, and which manuscript changes should be adopted.” |
| --- | --- |

# 8. Prototype 1 demo run sheet

| Step | Actor | Action | Pass evidence |
| --- | --- | --- | --- |
| 1 | Explorer | Register/sign in and open Merchant Portal. | Verified identity, active session, correct role and profile. |
| 2 | Applicant | Complete the five application sections, leave, and resume. | Progress and all required records restore correctly. |
| 3 | Applicant | Submit the valid application. | Submitted state, timestamp, submission #1; editing locked. |
| 4 | Explorer | Search for the applicant business before approval. | No public active business result. |
| 5 | Admin | Open queue, inspect evidence, and reject the rehearsal case with section feedback. | Attributed rejection and feedback; no Business record. |
| 6 | Applicant | Correct and resubmit. | Submission #2 retained with earlier review history. |
| 7 | Admin | Approve the corrected submission. | Review record; one linked active Business; copied fields; Merchant role. |
| 8 | Merchant | Refresh profile, acknowledge, and enter Merchant Mode. | Mode unlocked only after approval and acknowledgement. |
| 9 | Explorer mode | Refresh feed/search and open the approved business. | Business is public with correct profile data before first score run. |
| 10 | System/team | Run controlled Discovery recomputation and reopen Hidden Gems. | Stored component/final scores and deterministic ranked output. |
| 11 | Negative check | Retry approval and attempt unauthorized review/access. | No duplicate Business/review; authorization denial is clear. |

## Final gate checklist

[ ] Demo dataset and configuration are frozen, versioned, and resettable.

[ ] The full journey succeeds three consecutive times from a clean state.

[ ] Every checklist item has pass/fail evidence and an owner for unresolved defects.

[ ] All manuscript differences in Section 6 have an adviser decision or assigned revision.

[ ] The team can state which claims P1 proves and which claims remain for P2.

## Decision record

| Topic | Professor decision | Owner / due date |
| --- | --- | --- |
| P1 module/enabler scope |  |  |
| IAM role/mode definition |  |  |
| SAG admission rubric/documents |  |  |
| Discovery formula and publication policy |  |  |
| Deferred/removed Discovery claims |  |  |
| P1 dataset and acceptance threshold |  |  |